# Audio Game Project – Team-Style Deliverables

Concept: Echo Memory (audio-only Simon-style)

## Roles

| Person | Technical Role | Non-Technical Role | Main Responsibilities |
| --- | --- | --- | --- |
| Person 1 | Software Developer | Scrum Master | Game loop, input gating; runs stand-ups & sprint planning. |
| Person 2 | Software Developer | Requirements Engineer | User stories & AC; implements tutorial. |
| Person 3 | Software Developer | Product Owner | Backlog/priorities; implements audio & polish. |
| Person 4 | QA + DevOps | Documentation & Release | Test plan & regression; packaging, README, notes. |

## Acceptance Criteria

- Input only accepted after sequence playback finishes.

- Wrong input ends the round and plays a fail sound.

- Sequence length increases by 1 each successful round.

- High score persists locally across runs.

- Tutorial repeats tone until correct key is pressed.

## Sprints

Sprint 1 (MVP): A1, A2, A3, B4 – playable loop, tones, input gating, basic feedback.

Sprint 2 (Polish): B5, C6, C7 – high score, tutorial, accessibility polish, packaging, docs.

## Test Plan (Checklist)

- Sequence playback length equals round number.

- Input is ignored during playback.

- Correct input advances; wrong input ends the round.

- Score increments; high score persists after restart.

- Tutorial repeats until correct; teaches all keys.

- Tones clean and non-clipping; feedback distinct.

- No crash on rapid key presses; handles missing high_score.txt.