# Audio Echo Memory – Agile Sprint Documentation

## 1. Sprint Overview

Total sprints: 2  - 4

Sprint duration: 1 week each

Team size: 4 members

Methodology: Scrum

Goal: Develop accessible audio memory game

### Sprint 1 Backlog

| Task | Owner | Estimate (hrs) | Status | Notes |
| --- | --- | --- | --- | --- |
| Set up development environment & repo | DevOps | 2 | Done |  |
| Define user stories & acceptance criteria | Requirements Eng. | 3 | Done |  |
| Design system architecture | Software Designer | 3 | Done |  |
| Implement tone generation | Developer | 4 | Done |  |
| Create main game loop | Developer | 4 | Done |  |
| Implement user input logic | Developer | 3 | Done |  |
| Add scoring system | Developer | 2 | Done |  |
| Basic testing & debug | QA | 3 | Done |  |

## Sprint 1 Retrospective

✅ What went well:

- Clear division of responsibilities

- Core game logic implemented successfully

- Audio output validated early

⚠️ What could be improved:

- Better timeboxing for individual tasks

- Earlier drafting of documentation

🎯 Action items for next sprint:

- Add tutorial and polish early in sprint

- Start final documentation sooner

### Sprint 2 Backlog

| Task | Owner | Estimate (hrs) | Status | Notes |
| --- | --- | --- | --- | --- |
| Implement tutorial mode | Developer | 5 | Done |  |
| Add high score persistence | Developer | 2 | Done |  |
| Audio feedback polish | Developer | 2 | Done |  |
| Finalize documentation | Documentation Lead | 4 | Done |  |
| Comprehensive QA testing | QA | 4 | Done |  |
| Package final deliverable | DevOps | 3 | Done |  |
| Prepare presentation slides | Scrum Master | 3 | Done |  |

## Sprint 2 Retrospective

✅ What went well:

- All planned features completed

- Final testing ensured stability

- Documentation and packaging delivered

⚠️ What could be improved:

- Time buffer for testing could be larger

- More automated testing in future

🎯 Action items:

- Add automated audio test scripts

- Explore Pygame UI for future version